## Slide 1: Work to be done
Catalogue sample: 09: Repeat
Draft for review, 4 October 2026
Notes: Sample built from journey 09: Repeat only, so Tamsin can react to the frame, the item wording and the slide treatment before 10: Acute, 11: Repeat WhatsApp and 12: Acute WhatsApp are harvested.

## Slide 2: One journey needs 85 pieces of work
Everything Dis-Chem must learn, be allowed to do, build or run differently to make the household repeat journey real.
85
items for 09: Repeat
LEARN
11
What we must know or choose first
PERMIT
7
What we must be allowed to do
BUILD
53
What we must create
RUN
14
How we must operate
Where each item stands today
2
21
25
37
In flight
Being delivered now, with a date
Planned
In an existing plan or target state
Known gap
Named in a catalogue, nobody solving it yet
New
Surfaced only by our journeys
48 items are already known to an existing Dis-Chem plan or catalogue, so this builds on work under way. 37 are new: they only show up when you design the journey end to end.
Notes: The headline count is for one journey. Items will be shared across journeys, so the full catalogue will be larger but not four times larger. Status counts come from cross-checking the Health Squad map (HSQ), the enterprise capability model (ECM) and the McKinsey fulfilment compendium (FUL).

## Slide 3: Four kinds of work, eleven types
Every item is one of these. The four groups also read as a rough order: learn and get permission before you build and run.
LEARN
What we must know or choose first
1 Research & validation
8
Do we need evidence before we build this?
2 Decisions to take
3
Does someone senior have to choose a direction first?
PERMIT
What we must be allowed to do
3 Regulatory reform
3
Does a law, regulator or council rule stand in the way?
4 Internal policy change
4
Is it a Dis-Chem rule or SOP we could change ourselves?
BUILD
What we must create
5 Customer-facing features
19
Will a customer touch it?
6 Staff tools
6
Will a pharmacist, PBQ or store colleague use it?
7 Platforms & data
24
Does more than one feature or journey depend on it?
8 Content & standards
4
Is it information or a design rule every channel reuses?
RUN
How we must operate
9 Processes & ways of working
7
Does it change how a task is done day to day?
10 People & roles
3
Does it need new skills, roles, capacity or incentives?
11 Partnerships
4
Do we need someone outside Dis-Chem to do something?
Seen in: HSQ = App Health Squad capability map (2026) · ECM = Enterprise capability model (2025) · FUL = McKinsey fulfilment compendium (2026), by slide
Notes: Tie-break rule: what does the work produce? Evidence goes to Learn, permission to Permit, a thing to Build, a changed behaviour to Run. Feature vs platform: if two or more features or journeys need it, it is a platform. Content vs feature: the instruction library is content; the screen that shows it is a feature.

## Slide 4: Where the work sits
Eight things Dis-Chem must be able to do, by the four kinds of work. Darker cells hold more items; the bar shows their status.
LEARN
PERMIT
BUILD
RUN
TOTAL
1 Knowing the customer and their household
1
1
6
-
8
2 Receiving and validating prescriptions
1
1
3
1
6
3 Pricing, funding and payment
1
-
7
1
9
4 Knowing and managing stock
-
-
3
1
4
5 Dispensing and pharmacist care
-
2
8
3
13
6 Collection and delivery
3
1
9
4
17
7 Adherence and refills
4
2
7
2
15
8 Communicating with customers
1
-
10
2
13
In flight
Being delivered now, with a date
Planned
In an existing plan or target state
Known gap
Named in a catalogue, nobody solving it yet
New
Surfaced only by our journeys
Notes: Rows are capabilities, named without saying how they are delivered, following business-capability-map practice and drawing on HSQ and ECM names. Rule for cross-cutting items: file under the capability the item unlocks first.

## Slide 5: All 85 items on one page
Knowing the customer and their household
Household profile
One customer record
Carer consent that travels
Preferences honoured everywhere
Verified identity on WhatsApp
Suggestions from buying history
Carer authority policy
Household manager research
Receiving and validating prescriptions
Schedule-aware repeat rules
Repeats for chronic Schedule 6
Proactive script renewal
Renewal status for customers
Prescriber renewal link
Bridging supply rules
Pricing, funding and payment
Scheme check before the notice
One medicine price engine
Itemised household cost
Several schemes, one order
Saved payment and decline rule
Decline choices message
Cash payment at a bank partner
Payment switches on collection
Repeat service commercial model
Knowing and managing stock
Live stock visibility
Stock held for predicted repeats
Stock recorded as it moves
Out-of-stock choices
Dispensing and pharmacist care
One order workflow (BRiX)
Repeats prepare themselves
AI check assistant
Rules for AI-assisted checking
Named sign-off record
Checked-and-packed status
Naming the pharmacist
Automated picking (ROWA)
Pick verification
Explained generic switch
Pharmacist in the thread
Remote pharmacist service
Adherence Centre capacity
Collection and delivery
Open order window
One household parcel
Combined pick and pack
Flexible delivery plans
Live delivery tracking
Closed-loop handover code
Failed delivery re-planned
Split delivery on stock-out
Collect any order at any counter
Near-home locker network
Locker integration
Scheduled medicine from lockers
Medicine courier compliance
Contents check with photo help
Delivery promise standard
What rides with medicine
Cash customer proposition test
Adherence and refills
Repeat service sign-up
Refill prediction
Script Sync engine
Scheme rules for part-fills
Auto-refill eligibility policy
Monthly repeat notice
Standing order controls
Validate Auto-Refill
Repeat service value proposition
Dose-pack production
Dose-pack proposition
Patient-controlled reminders
Contact and opt-out policy
Government programme link
Household medicine cabinet
Communicating with customers
Usage instruction library
Label design system
Instructions in SA languages
Service message library
Per-person label printing
Labelling rules check
WhatsApp service platform
Chat ordering on WhatsApp
Status at every stage
Call me back
Conversation console
Multilingual call-back team
One owner per problem
In flight
Being delivered now, with a date
Planned
In an existing plan or target state
Known gap
Named in a catalogue, nobody solving it yet
New
Surfaced only by our journeys
Notes: Every item for 09: Repeat as a tile, by capability row, coloured by status. Detail for each tile is on the capability slides that follow.

## Slide 6: We are building on Dis-Chem's existing plans
How many items each existing catalogue already names, and how many appear in none of them.
Chart: 
| HSQ: Health Squad map | ECM: Enterprise model | FUL: Fulfilment compendium | In no catalogue
Items | 28 | 21 | 27 | 37
Examples only our journeys surfaced
Repeats for chronic Schedule 6 (Regulatory reform)
Script Sync engine (Platforms & data)
Stock held for predicted repeats (Platforms & data)
Checked-and-packed status (Customer-facing features)
Scheduled medicine from lockers (Regulatory reform)
Label design system (Content & standards)
Validate Auto-Refill (Research & validation)
Repeat service commercial model (Decisions to take)
Notes: An item can be seen in more than one catalogue. HSQ is customer-facing only, so it names none of the staff tools, operations, regulation or content items. ECM names capabilities, not status. FUL covers fulfilment operations.

## Slide 7: A handful of foundations carry the rest
How many other items in this journey depend on each one. Get these wrong and the work above them stalls.
Chart: 
| Household profile BLD-7-01 | One order workflow (BRiX) BLD-7-15 | One customer record BLD-7-02 | Refill prediction BLD-7-22 | Schedule-aware repeat rules BLD-7-07 | Scheme check before the notice BLD-7-09 | One medicine price engine BLD-7-10 | Live stock visibility BLD-7-13
Depended on by | 5 | 5 | 4 | 4 | 3 | 3 | 3 | 3
Why this matters
Most of these are platforms customers never see: one customer record, one order workflow, refill prediction, live stock. Each one feeds several features customers do see. That makes them the place to start, and the reason the visible features can't be built in isolation.
Notes: Dependency counts are within 09: Repeat only and will grow as 10, 11 and 12 are added. Stock is the thinnest row on the grid (4 items), yet live stock visibility is one of the foundations here.

## Slide 8: 1 Knowing the customer and their household (1 of 2)
8 items: 1 learn · 1 permit · 6 build · 0 run
BLD-7-01 Platform & data
Planned
Household profile
One record links a household's members, their medicines, cover and cycles, and works the same in the app, on WhatsApp and at the counter.
So a carer manages four people's medicine as one thing, and nobody re-types what Dis-Chem already holds.
Principles Get the basics right, every time · Repeats should just repeat
Seen in HSQ · ECM · FUL s22
BLD-7-02 Platform & data
Planned
One customer record
Each customer has one record, recognised in every channel and every store.
Profiles sit at store level today and duplicate, so people retype their details and orders lose their history.
Principles Get the basics right, every time
Seen in ECM · FUL s22 · FUL s40
BLD-7-03 Platform & data
Known gap
Carer consent that travels
A recorded consent lets one person order, pay and collect for another, and every channel honours it.
So a carer is believed once, instead of re-proving their authority at every counter.
Principles Get the basics right, every time
Seen in HSQ · ECM · FUL s22
BLD-7-04 Platform & data
Known gap
Preferences honoured everywhere
A customer's choices (channel, collection point, language per person, brand or generic, payment order) are stored once and applied to every order and message.
So the service runs on the customer's rules, not the system's defaults, without asking again each month.
Principles Repeats should just repeat · Get the basics right, every time
Seen in HSQ
BLD-7-05 Platform & data
Known gap
Verified identity on WhatsApp
A customer can prove who they are on WhatsApp well enough to see and manage their household's medicine.
Cash customers live on WhatsApp; without verified identity the chat can't show medicines or act on a carer's consent.
Principles Get the basics right, every time
Seen in HSQ
BLD-7-06 Platform & data
New
Suggestions from buying history
The open order suggests items from the household's own buying history, with specials flagged.
So the shop that used to happen in the aisle still happens, without the customer having to remember the list.
Principles none fits yet
Seen in none
Notes: BLD-7-01 Household profile Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due; 09: Repeat · Taking it Concepts: Household Medicine Cabinet Depends on: BLD-7-02 One customer record; BLD-7-03 Carer consent that travels Status note: HSQ: dependant profiles Planned in app and web, Gap on WhatsApp and in-store. Evidence: wiki/concepts/identity-and-consent BLD-7-02 One customer record Enables: 09: Repeat · Signing up Status note: FUL s22: profiles cleaned and centralised through BRiX in the target state; MLP no change. FUL s40 lists centralised profiles as an unlock. Evidence: wiki/dischem/dischem-social-sentiment-trust-journey BLD-7-03 Carer consent that travels Enables: 09: Repeat · Signing up; 09: Repeat · Taking it Concepts: CarerConsent Depends on: BLD-7-01 Household profile Status note: HSQ: proxy assignment Planned, but "acting for a dependant" is a Gap - the permission exists and does not propagate. Evidence: wiki/concepts/identity-and-consent BLD-7-04 Preferences honoured everywhere Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due; 09: Repeat · Taking it Depends on: BLD-7-01 Household profile Status note: HSQ: contact preference settings Gap; language and accessibility preference Gap. BLD-7-05 Verified identity on WhatsApp Enables: 09: Repeat · Signing up Depends on: BLD-7-02 One customer record Status note: HSQ: WhatsApp has no profile ("phone number only"); in-context ID check at high-risk actions is a Gap on WhatsApp. Evidence: wiki/consumer-context/digital-access-and-whatsapp BLD-7-06 Suggestions from buying history Enables: 09: Repeat · Adding to the order Concepts: The Standing Order Depends on: BLD-7-02 One customer record Status note: Design assumption in 09 (punchlist item 9).

## Slide 9: 1 Knowing the customer and their household (2 of 2)
8 items: 1 learn · 1 permit · 6 build · 0 run
PRM-4-01 Internal policy
New
Carer authority policy
Dis-Chem defines what a carer may do for an adult, for a child and for a Schedule 6 medicine, and how the person cared for withdraws it.
Staff and systems need one rule to apply, so carers are neither blocked nor given more access than they should have.
Principles Get the basics right, every time
Seen in none
LRN-1-01 Research
New
Household manager research
Evidence on how household medicine managers want to set up and run a shared repeat service, and what would make them trust it.
The household model is the core of the repeat journey; we should prove carers want it before building around it.
Principles Repeats should just repeat
Seen in none
Notes: PRM-4-01 Carer authority policy Enables: 09: Repeat · Signing up; 09: Repeat · Taking it Concepts: CarerConsent Status note: Not in any catalogue. Related HSQ Gap: sensitivity-graded consent (current model is single-tier). Evidence: wiki/concepts/identity-and-consent Open question: Can a carer collect an adult's Schedule 6 medicine, and what ID check applies? LRN-1-01 Household manager research Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due

## Slide 10: 2 Receiving and validating prescriptions
6 items: 1 learn · 1 permit · 3 build · 1 run
BLD-7-07 Platform & data
New
Schedule-aware repeat rules
The system knows which medicines can join a repeat service and for how long, by schedule, repeats left and script expiry.
Schedule 6 has no repeats and other repeats stop at six months; a service that ignores this breaks either the law or its promise.
Principles Get the basics right, every time · Repeats should just repeat
Seen in none
PRM-3-01 Regulatory reform
New
Repeats for chronic Schedule 6
Stable patients on long-term Schedule 6 medicine (ADHD treatment, for example) can receive repeats under safeguards, without a new script every month.
The law allows no Schedule 6 repeats and a 30-day maximum, so Zanele's family needs a new doctor's script every month.
Principles Repeats should just repeat
Seen in none
BLD-7-08 Platform & data
Known gap
Proactive script renewal
Weeks before a script's last repeat, a renewal request goes to the prescriber automatically and is tracked until the new script is back.
So a script never lapses by surprise, and the customer isn't the one phoning a receptionist.
Principles Repeats should just repeat · Don't leave me in the dark
Seen in HSQ · ECM
BLD-5-01 Customer feature
Known gap
Renewal status for customers
Customers can see where their renewal stands, and hear early, with a plan, if it won't arrive in time.
So an expiring script becomes a known date, not a missed dose.
Principles Don't leave me in the dark
Seen in HSQ
RUN-11-01 Partnership
Planned
Prescriber renewal link
Doctors can receive renewal requests and send valid scripts back to Dis-Chem electronically.
Renewal can only be proactive if the doctor's side is quick; GP scripts reach stores by email or paper today.
Principles Many inputs, one controlled funnel
Seen in FUL s18
LRN-1-02 Research
New
Bridging supply rules
A confirmed legal position on what a pharmacist may supply while a renewal is pending, by schedule.
The journey promises a plan when a renewal is late; we need to know what that plan can legally include.
Principles My pharmacist is my front door to care
Seen in none
Notes: BLD-7-07 Schedule-aware repeat rules Enables: 09: Repeat · Signing up; 09: Repeat · When something breaks Status note: HSQ shows repeat requests as Live, but nothing schedule-aware for a standing service. Evidence: wiki/sa-regulatory/prescription-requirements-repeats PRM-3-01 Repeats for chronic Schedule 6 Enables: 09: Repeat · Signing up; 09: Repeat · When something breaks Flag: requires regulatory reform Evidence: wiki/sa-regulatory/prescription-requirements-repeats; wiki/sa-regulatory/medicines-act-scheduling BLD-7-08 Proactive script renewal Enables: 09: Repeat · When something breaks; 09: Repeat · Taking it Concepts: Script Renew Depends on: BLD-7-07 Schedule-aware repeat rules Status note: HSQ: proactive renewal (provider-initiated, ~6 weeks ahead) is a Gap on every channel. Evidence: wiki/sa-regulatory/prescription-requirements-repeats BLD-5-01 Renewal status for customers Enables: 09: Repeat · When something breaks Concepts: Script Renew Depends on: BLD-7-08 Proactive script renewal Status note: HSQ: proactive renewal Gap. RUN-11-01 Prescriber renewal link Enables: 09: Repeat · When something breaks Depends on: BLD-7-08 Proactive script renewal Status note: FUL s18: target state is verified email or a GP submission platform, all scripts to the Adherence Centre. LRN-1-02 Bridging supply rules Enables: 09: Repeat · When something breaks Status note: Vault flags emergency-supply provisions as unverified (meta/open-questions.md). Evidence: wiki/sa-regulatory/prescription-requirements-repeats

## Slide 11: 3 Pricing, funding and payment (1 of 2)
9 items: 1 learn · 0 permit · 7 build · 1 run
BLD-7-09 Platform & data
Known gap
Scheme check before the notice
Every repeat is checked with the medical scheme before the customer is told what it costs.
So the price in the message is the price at the end, and declines surface at home rather than at the door.
Principles Give me all the variables upfront
Seen in HSQ · ECM
BLD-7-10 Platform & data
Known gap
One medicine price engine
Every line (medicine price plus dispensing fee) is priced the same way in every store and channel.
Customers read store-to-store price differences on scheduled medicine as arbitrary, which costs trust even when the price is legal.
Principles Give me all the variables upfront
Seen in HSQ · ECM
BLD-5-02 Customer feature
Known gap
Itemised household cost
The monthly notice shows each person's medicine, what each scheme covers, any shortfall and the total to pay.
Medicine is the one thing people buy blind; showing the numbers at home removes the surprise at the till.
Principles Give me all the variables upfront
Seen in HSQ · ECM
BLD-7-11 Platform & data
Planned
Several schemes, one order
One household order can charge several medical schemes and put the remainder on one card.
A carer's household rarely shares one scheme, and multiple funders mean multiple orders today.
Principles Give me all the variables upfront
Seen in HSQ · ECM · FUL s22
BLD-5-03 Customer feature
Planned
Saved payment and decline rule
Customers save a card and choose in advance what happens if a scheme declines a line: ask first, or pay and carry on.
So a decline becomes a choice already made, instead of a stalled order.
Principles Repeats should just repeat
Seen in HSQ
BLD-5-04 Customer feature
New
Decline choices message
When a scheme declines a line, the customer is told what, why and their live options, and can settle it in one reply.
An exception can quietly cancel a chronic delivery today; this turns it into a decision.
Principles Don't leave me in the dark
Seen in none
Notes: BLD-7-09 Scheme check before the notice Enables: 09: Repeat · Repeats are due; 09: Repeat · When something breaks Status note: HSQ: prospective eligibility check Live in app, Gap on WhatsApp; nothing runs it ahead of a repeat. Evidence: wiki/medical-schemes/realtime-claims-switching BLD-7-10 One medicine price engine Enables: 09: Repeat · Repeats are due; 09: Repeat · Adding to the order Status note: HSQ: upfront cost estimate and price comparison are Gaps. ECM names Pricing & Cost Modelling. Evidence: wiki/sa-regulatory/sep-dispensing-fee; wiki/dischem/pharmacy-complaints-pain-points BLD-5-02 Itemised household cost Enables: 09: Repeat · Repeats are due Concepts: Real-Time Transparency Depends on: BLD-7-09 Scheme check before the notice; BLD-7-10 One medicine price engine Status note: HSQ: upfront cost estimate Gap. BLD-7-11 Several schemes, one order Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due Depends on: BLD-7-09 Scheme check before the notice; BLD-7-01 Household profile Status note: FUL s22: one submission across multiple funders in the target state (MLP no change). HSQ: split payment Planned. BLD-5-03 Saved payment and decline rule Enables: 09: Repeat · Signing up; 09: Repeat · When something breaks Status note: HSQ: in-app payment Planned. BLD-5-04 Decline choices message Enables: 09: Repeat · When something breaks Depends on: BLD-7-09 Scheme check before the notice; BLD-5-03 Saved payment and decline rule Evidence: wiki/dischem/pharmacy-complaints-pain-points

## Slide 12: 3 Pricing, funding and payment (2 of 2)
9 items: 1 learn · 0 permit · 7 build · 1 run
RUN-11-02 Partnership
New
Cash payment at a bank partner
A bank partner takes cash for a Dis-Chem order at its counter, and that payment releases the parcel.
Most customers pay cash; paying where they already bank removes a separate trip.
Principles Care extends beyond the counter
Seen in none
BLD-7-12 Platform & data
New
Payment switches on collection
A confirmed payment, wherever it is made, activates the customer's collection code.
So an unpaid parcel can wait safely in a locker and open only once it is paid for.
Principles Get the basics right, every time
Seen in none
LRN-2-01 Decision
New
Repeat service commercial model
A decision on what the repeat service costs the customer: free basics, paid extras like dose sachets, and who pays for sync top-ups and delivery.
The journeys promise free basics and paid extras; pricing and the business case must be settled before launch.
Principles Give me all the variables upfront
Seen in none
Notes: RUN-11-02 Cash payment at a bank partner Enables: 09: Repeat · Signing up; 09: Repeat · In hand Status note: Design assumption in 09. Dis-Chem and Capitec already partner on rewards. Evidence: sources/src-capitec-dischem-better-rewards-2025 BLD-7-12 Payment switches on collection Enables: 09: Repeat · In hand Depends on: RUN-11-02 Cash payment at a bank partner; BLD-7-18 Closed-loop handover code LRN-2-01 Repeat service commercial model Enables: 09: Repeat · Signing up; 09: Repeat · Taking it

## Slide 13: 4 Knowing and managing stock
4 items: 0 learn · 0 permit · 3 build · 1 run
BLD-7-13 Platform & data
Known gap
Live stock visibility
Every store and the Adherence Centre know, in real time, what dispensary stock they hold, including part packs and stock on order.
So a customer is never promised a medicine the store doesn't have.
Principles Don't leave me in the dark · The system prioritises the work
Seen in ECM · FUL s21 · FUL s40
BLD-7-14 Platform & data
New
Stock held for predicted repeats
Predicted repeat orders reserve or trigger stock ahead of the order date.
If Dis-Chem knows a medicine is needed on the 28th, it should never be out of stock on the 28th.
Principles Repeats should just repeat · Fulfilment like a production line
Seen in none
RUN-9-01 Process
Known gap
Stock recorded as it moves
Stores record stock movements, part packs and returns accurately, as they happen.
Live visibility is only as good as what goes in, and today's counts miss part packs.
Principles Get the basics right, every time
Seen in FUL s21 · FUL s52
BLD-5-05 Customer feature
Known gap
Out-of-stock choices
If a line is out of stock, the customer gets a drafted plan (covered generic, split delivery or hold) and chooses in one reply.
So a stock-out costs a decision, not a wasted trip or a gap in treatment.
Principles Don't leave me in the dark
Seen in FUL s20
Notes: BLD-7-13 Live stock visibility Enables: 09: Repeat · Repeats are due; 09: Repeat · When something breaks Status note: FUL s21: stock updates nightly and miscounts part packs; target is real-time, but the MLP is "no change". FUL s40 unlock. BLD-7-14 Stock held for predicted repeats Enables: 09: Repeat · Repeats are due; 09: Repeat · When something breaks Depends on: BLD-7-13 Live stock visibility; BLD-7-22 Refill prediction RUN-9-01 Stock recorded as it moves Enables: 09: Repeat · Repeats are due; 09: Repeat · When something breaks Depends on: BLD-7-13 Live stock visibility Status note: FUL s21 and s52: inaccurate stock data sets off a domino effect across the process. BLD-5-05 Out-of-stock choices Enables: 09: Repeat · When something breaks Depends on: BLD-7-13 Live stock visibility; BLD-7-20 Split delivery on stock-out Status note: FUL s20: out-of-stock comms by app, call or WhatsApp; MLP no change vs. current.

## Slide 14: 5 Dispensing and pharmacist care (1 of 3)
13 items: 0 learn · 2 permit · 8 build · 3 run
BLD-7-15 Platform & data
In flight
One order workflow (BRiX)
One workflow carries each order from intake through checking, packing and handover, across the Adherence Centre, stores and delivery.
The Adherence Centre works across three dashboards today; one flow removes duplicate work and lets the system set the priorities.
Principles The system prioritises the work · Many inputs, one controlled funnel
Seen in FUL s21 · FUL s40
BLD-7-16 Platform & data
Planned
Repeats prepare themselves
Eligible repeat orders are created and prepared automatically, without anyone re-keying them each month.
So staff time goes to the orders that need judgement.
Principles Fulfilment like a production line · Repeats should just repeat
Seen in FUL s17 · FUL s40
BLD-6-01 Staff tool
Planned
AI check assistant
Software drafts the clinical checks for each order (interactions, allergies, doses, across the household) for the pharmacist to confirm or override.
The pharmacist spends their time judging rather than compiling, and every check is recorded.
Principles The counter is for care, not admin · Remove noise to protect flow
Seen in ECM · FUL s20 · HSQ
PRM-3-02 Regulatory reform
New
Rules for AI-assisted checking
Clarity from the Pharmacy Council on how AI-drafted checks may support, but never replace, the pharmacist's sign-off.
Without it, the assistant risks being treated as the checker, and pharmacists won't trust or use it.
Principles Get the basics right, every time
Seen in none
BLD-6-02 Staff tool
Planned
Named sign-off record
Each order records which checks ran and which pharmacist signed it off, in a form that can be shown to the customer.
The record makes the check provable, inside the business and to the customer.
Principles Get the basics right, every time
Seen in ECM · FUL s34
BLD-5-06 Customer feature
New
Checked-and-packed status
Customers get a status listing what was checked and the name of the pharmacist who signed it off, then a second when the parcel is sealed.
Customers treat dispensing errors as safety threats; seeing the check, with a name on it, replaces worry with evidence.
Principles Don't leave me in the dark · Get the basics right, every time
Seen in none
Notes: BLD-7-15 One order workflow (BRiX) Enables: 09: Repeat · Repeats are due; 09: Repeat · Checked and packed; 09: Repeat · In hand Status note: BRiX launches early 2027 (programme update, 2026-10-04). FUL s21, s40. Evidence: wiki/digital-transformation/dischem-scripting-tech-roadmap BLD-7-16 Repeats prepare themselves Enables: 09: Repeat · Repeats are due Depends on: BLD-7-15 One order workflow (BRiX); BLD-7-22 Refill prediction; PRM-4-03 Auto-refill eligibility policy Status note: FUL s17: eligible repeats auto-dispensed without PBQ review in the target state. BLD-6-01 AI check assistant Enables: 09: Repeat · Checked and packed Depends on: BLD-7-15 One order workflow (BRiX) Status note: FUL s20: AI tools assist validation (overdose check). HSQ: pre-dispensing safety questionnaire Gap. Evidence: wiki/digital-transformation/ai-in-pharmacy PRM-3-02 Rules for AI-assisted checking Enables: 09: Repeat · Checked and packed Flag: requires regulatory reform Evidence: wiki/digital-transformation/ai-in-pharmacy; wiki/sa-regulatory/pharmacy-act-sapc-gpp BLD-6-02 Named sign-off record Enables: 09: Repeat · Checked and packed Depends on: BLD-7-15 One order workflow (BRiX) Status note: FUL s34: pharmacists review every order once, with input and validation tracked end-to-end. BLD-5-06 Checked-and-packed status Enables: 09: Repeat · Checked and packed Concepts: The Named Check Depends on: BLD-6-02 Named sign-off record Status note: Not in any catalogue. HSQ has script status tracking (Live), but not the itemised, named version. Evidence: wiki/dischem/dischem-social-sentiment-trust-journey

## Slide 15: 5 Dispensing and pharmacist care (2 of 3)
13 items: 0 learn · 2 permit · 8 build · 3 run
PRM-4-02 Internal policy
New
Naming the pharmacist
A policy that lets pharmacists' names appear on customer statuses, agreed with HR and on safety.
The Named Check depends on it, and staff need to be comfortable before their names go on messages.
Principles My pharmacist is my front door to care
Seen in none
BLD-6-03 Staff tool
In flight
Automated picking (ROWA)
A robot picks eligible stock for each order, and people prepare the items it can't handle.
Picking is the most manual step; automating it frees staff and cuts picking errors.
Principles Fulfilment like a production line · Separation & specialisation create focus
Seen in ECM · FUL s21 · FUL s40
BLD-6-04 Staff tool
Planned
Pick verification
Every picked item is scanned or visually checked against the order before packing, with look-alikes flagged.
Short packs and wrong items are found at home today; this catches them in the building.
Principles Get the basics right, every time
Seen in FUL s17
RUN-9-02 Process
Planned
Explained generic switch
When a generic replaces a usual brand, the switch is explained and the customer agrees before it is dispensed.
Customers read an unexplained generic as the wrong medicine, so substitution needs consent as well as a price.
Principles My pharmacist is my front door to care
Seen in HSQ · ECM
BLD-5-07 Customer feature
Known gap
Pharmacist in the thread
Customers can message a pharmacist about their medicine in the app or on WhatsApp, in the same thread as their order.
So a question gets a qualified answer without a trip to the counter.
Principles My pharmacist is my front door to care
Seen in HSQ · ECM
RUN-10-01 People & roles
Known gap
Remote pharmacist service
Pharmacists are rostered to answer customers' medicine questions in the app and on WhatsApp, at the hours the service promises.
The repeat service promises a pharmacist in the thread; that needs people, hours and a response-time target.
Principles My pharmacist is my front door to care · The counter is for care, not admin
Seen in HSQ · ECM
Notes: PRM-4-02 Naming the pharmacist Enables: 09: Repeat · Checked and packed Concepts: The Named Check BLD-6-03 Automated picking (ROWA) Enables: 09: Repeat · Checked and packed Status note: First ROWA goes in mid-2027 (programme update, 2026-10-04). FUL s21, s40. Evidence: wiki/digital-transformation/pharmacy-automation-and-robotics BLD-6-04 Pick verification Enables: 09: Repeat · Checked and packed Status note: FUL s17: scan to confirm the correct packaged medication. Evidence: wiki/dispensing-practice/error-prevention-and-safety RUN-9-02 Explained generic switch Enables: 09: Repeat · When something breaks Status note: HSQ: approved generic substitution shown at dispense Live in app. ECM: Medication Substitution & Cost Optimisation. Evidence: wiki/dischem/dischem-social-sentiment-trust-journey BLD-5-07 Pharmacist in the thread Enables: 09: Repeat · Taking it; 09: Repeat · When something breaks Depends on: BLD-6-06 Conversation console; RUN-10-01 Remote pharmacist service Status note: HSQ: two-way pharmacist messaging Gap on app, web and WhatsApp. RUN-10-01 Remote pharmacist service Enables: 09: Repeat · Taking it; 09: Repeat · When something breaks Status note: HSQ: two-way pharmacist messaging Gap. ECM: Virtual Pharmacy Care.

## Slide 16: 5 Dispensing and pharmacist care (3 of 3)
13 items: 0 learn · 2 permit · 8 build · 3 run
RUN-10-02 People & roles
Planned
Adherence Centre capacity
The Adherence Centre has enough PBQs and pharmacists, on the right hours, for repeat volumes as they grow.
FUL estimates about 65-80 more PBQs to reach roughly 14,000 scripts a day, before household repeats add to it.
Principles Separation & specialisation create focus
Seen in FUL s44
Notes: RUN-10-02 Adherence Centre capacity Enables: 09: Repeat · Repeats are due; 09: Repeat · Checked and packed Status note: FUL s43-45 staffing model.

## Slide 17: 6 Collection and delivery (1 of 3)
17 items: 3 learn · 1 permit · 9 build · 4 run
BLD-5-08 Customer feature
New
Open order window
Until the day before delivery, customers can add shop items (or OTC medicine on the locker route) to their repeat order.
So the delivery still does the double duty the store trip used to do.
Principles none fits yet
Seen in none
BLD-7-17 Platform & data
Planned
One household parcel
All of a household's medicine and shop items are consolidated into one parcel and one delivery.
Separate parcels mean separate trips, fees and chances to go wrong.
Principles Fulfilment like a production line
Seen in FUL s17 · FUL s21
RUN-9-03 Process
Planned
Combined pick and pack
Front-shop and pharmacy staff follow one set process for picking shop items alongside medicine and holding them together.
Pick-and-pack roles are unclear between front shop and dispensary today, which delays combined orders.
Principles Separation & specialisation create focus
Seen in FUL s17
BLD-5-09 Customer feature
New
Flexible delivery plans
Customers can move the day or window, or switch to collection, until the day before, in one reply.
Plans change; letting the parcel follow them avoids failed deliveries and wasted trips.
Principles none fits yet
Seen in none
BLD-5-10 Customer feature
Planned
Live delivery tracking
Customers can watch their parcel move from the dispensary to their door or locker.
The worst failure today is "out for delivery, then nothing"; visible progress ends that.
Principles Don't leave me in the dark
Seen in FUL s19 · FUL s40
BLD-7-18 Platform & data
Planned
Closed-loop handover code
Each parcel has a QR code with a backup PIN that works at the door, the locker and the store counter, and only a scan closes the order.
"Delivered" then means in the customer's hands, not left at a gate.
Principles Get the basics right, every time · Don't leave me in the dark
Seen in FUL s19
Notes: BLD-5-08 Open order window Enables: 09: Repeat · Adding to the order Concepts: The Standing Order Depends on: BLD-7-17 One household parcel Status note: Design assumption in 09 (punchlist item 9). BLD-7-17 One household parcel Enables: 09: Repeat · Adding to the order; 09: Repeat · Checked and packed; 09: Repeat · In hand Depends on: BLD-7-15 One order workflow (BRiX) Status note: FUL s17, s21: combined script and e-commerce orders in the target state. Roadmap: consolidation hub (PICCUP). Evidence: wiki/digital-transformation/dischem-scripting-tech-roadmap RUN-9-03 Combined pick and pack Enables: 09: Repeat · Checked and packed Depends on: BLD-7-17 One household parcel Status note: FUL s17. BLD-5-09 Flexible delivery plans Enables: 09: Repeat · Checked and packed BLD-5-10 Live delivery tracking Enables: 09: Repeat · In hand Status note: FUL s19 driver orchestration; s40 unlock. Evidence: wiki/dischem/pharmacy-complaints-pain-points BLD-7-18 Closed-loop handover code Enables: 09: Repeat · In hand; 09: Repeat · When something breaks Status note: Roadmap: driver proof of delivery (PICCUP). Locker and counter use of the same code is new. Evidence: wiki/digital-transformation/dischem-scripting-tech-roadmap

## Slide 18: 6 Collection and delivery (2 of 3)
17 items: 3 learn · 1 permit · 9 build · 4 run
BLD-7-19 Platform & data
Known gap
Failed delivery re-planned
When a delivery fails, the parcel is re-planned with the customer: delivered tomorrow, or collected at a store on the same code.
So a missed delivery stays a short delay instead of a lost parcel.
Principles Don't leave me in the dark
Seen in FUL s40
BLD-7-20 Platform & data
New
Split delivery on stock-out
An order can be split so the rest arrives on time and a missing item follows on its own.
One missing medicine shouldn't hold up a whole household's supply.
Principles Don't leave me in the dark
Seen in none
RUN-9-04 Process
Planned
Collect any order at any counter
Any store counter can hand over any digital order, including a failed delivery, on the customer's code.
Collections differ by channel and store type today, so customers get sent from counter to counter.
Principles Get the basics right, every time
Seen in FUL s19 · FUL s40
RUN-11-03 Partnership
New
Near-home locker network
Lockers at partner sites near where customers live and travel, such as bank branches by taxi ranks.
Many cash customers have no Dis-Chem nearby and no deliverable street address.
Principles Care extends beyond the counter
Seen in none
BLD-7-21 Platform & data
New
Locker integration
Dis-Chem's systems load, monitor and release locker parcels, and know before the customer travels if a locker is down.
So nobody spends taxi fare on a closed door.
Principles Don't leave me in the dark
Seen in none
PRM-3-03 Regulatory reform
New
Scheduled medicine from lockers
Rules that allow scheduled medicine to be collected from an unattended locker, with the right pharmacist oversight.
Lockers only work for repeats if the medicines that matter can go in them.
Principles Proximity without exposure
Seen in none
Notes: BLD-7-19 Failed delivery re-planned Enables: 09: Repeat · When something breaks Depends on: BLD-7-18 Closed-loop handover code; RUN-9-04 Collect any order at any counter Status note: FUL s40: unified collections across store types. BLD-7-20 Split delivery on stock-out Enables: 09: Repeat · When something breaks Depends on: BLD-7-17 One household parcel Status note: Design assumption in 09 (punchlist item 9). RUN-9-04 Collect any order at any counter Enables: 09: Repeat · When something breaks Status note: FUL s19 unified collections; s40 unlock. RUN-11-03 Near-home locker network Enables: 09: Repeat · Signing up; 09: Repeat · In hand Status note: Design assumption in 09. Evidence: wiki/consumer-context/last-mile-addressing-logistics; wiki/concepts/remote-collection-points BLD-7-21 Locker integration Enables: 09: Repeat · In hand; 09: Repeat · When something breaks Depends on: RUN-11-03 Near-home locker network; BLD-7-12 Payment switches on collection PRM-3-03 Scheduled medicine from lockers Enables: 09: Repeat · In hand Flag: requires regulatory reform Evidence: wiki/sa-regulatory/courier-online-pharmacy-rules; wiki/concepts/unmanned-collection-points

## Slide 19: 6 Collection and delivery (3 of 3)
17 items: 3 learn · 1 permit · 9 build · 4 run
RUN-9-05 Process
New
Medicine courier compliance
Delivery and locker routes meet licensing, cold-chain and scheduled-medicine handling rules, and can pass a GPP audit.
Medicine in transit is still dispensed medicine, and one failure here is a safety and licence risk.
Principles Get the basics right, every time
Seen in none
BLD-5-11 Customer feature
New
Contents check with photo help
After handover, customers get a list of what should be in the parcel and can send a photo to trigger an immediate call-back.
A short pack is caught while the parcel is still in front of them, not days later.
Principles Get the basics right, every time · Never turn your back on the customer
Seen in none
LRN-2-02 Decision
Known gap
Delivery promise standard
A decision on the delivery windows Dis-Chem promises for repeats, and what happens when a promise is missed.
Customers distrust over-precise promises and judge the service on whether the window held.
Principles Don't leave me in the dark
Seen in FUL s20 · FUL s61
LRN-2-03 Decision
New
What rides with medicine
A decision on what can join a medicine delivery (the whole store or a subset, any fee or minimum) and on the medicine-only locker rule.
Retail on the delivery is commercial upside, but it changes picking, parcel size and the locker route.
Principles none fits yet
Seen in none
LRN-1-03 Research
New
Cash customer proposition test
Evidence that cash customers will use a WhatsApp repeat service with a bank locker and pay-at-counter collection.
The cash journey rests on untested assumptions about trust, cost and travel.
Principles Care extends beyond the counter
Seen in none
Notes: RUN-9-05 Medicine courier compliance Enables: 09: Repeat · In hand Evidence: wiki/sa-regulatory/courier-online-pharmacy-rules; wiki/dispensing-practice/inventory-coldchain-controlled BLD-5-11 Contents check with photo help Enables: 09: Repeat · In hand Depends on: BLD-5-19 Call me back Status note: Design assumption in 09. Related HSQ Gap: context-carrying handoff. LRN-2-02 Delivery promise standard Enables: 09: Repeat · Repeats are due; 09: Repeat · In hand Status note: FUL s20: follow-up when a promise is missed is TBD. FUL s61: slots calibrated to dispensary times. Evidence: wiki/dischem/store-of-the-future-customer-voice LRN-2-03 What rides with medicine Enables: 09: Repeat · Adding to the order LRN-1-03 Cash customer proposition test Enables: 09: Repeat · Signing up; 09: Repeat · In hand

## Slide 20: 7 Adherence and refills (1 of 3)
15 items: 4 learn · 2 permit · 7 build · 2 run
BLD-5-12 Customer feature
New
Repeat service sign-up
Customers join a standing repeat service in the app or on WhatsApp in a few minutes, and see everything read back before they confirm.
Setting it up once is what lets every later month run without effort.
Principles Repeats should just repeat
Seen in none
BLD-7-22 Platform & data
Planned
Refill prediction
The system predicts each person's run-out date from their dispensing history.
Knowing the date is what lets the order prepare itself a week early.
Principles Repeats should just repeat
Seen in HSQ · ECM · FUL s17
BLD-7-23 Platform & data
New
Script Sync engine
The system works out how to bring a household's medicines onto one date, knows which ones can't move, and prices the one-off top-up.
One date means one notice, one parcel and one trip, instead of a medicine calendar kept in someone's head.
Principles Repeats should just repeat · Give me all the variables upfront
Seen in none
LRN-1-04 Research
New
Scheme rules for part-fills
Confirmed medical scheme rules on early refills and part-fills used to sync cycles.
Sync relies on one-off top-ups; if schemes won't pay for them, the customer pays or sync doesn't work.
Principles Give me all the variables upfront
Seen in none
PRM-4-03 Internal policy
Planned
Auto-refill eligibility policy
Dis-Chem defines which medicines and customers may run on a standing order without monthly confirmation.
Automation needs a clear line: a stable blood-pressure tablet can repeat itself, a newly started or high-risk medicine may not.
Principles Repeats should just repeat
Seen in FUL s17
BLD-5-13 Customer feature
Planned
Monthly repeat notice
A week before run-out, one message tells the household what is being prepared, when it arrives and what it costs.
The chore of re-ordering disappears; the customer only acts if something needs to change.
Principles Repeats should just repeat · Don't leave me in the dark
Seen in HSQ · FUL s17
Notes: BLD-5-12 Repeat service sign-up Enables: 09: Repeat · Signing up Concepts: Auto-Refill Depends on: BLD-7-01 Household profile; BLD-7-04 Preferences honoured everywhere; BLD-7-07 Schedule-aware repeat rules Status note: HSQ has repeat requests (Live), not a standing service. BLD-7-22 Refill prediction Enables: 09: Repeat · Repeats are due Status note: FUL s17: refill notices 3-6 days ahead. HSQ: refill reminder Live in app, Gap on WhatsApp. Evidence: wiki/digital-transformation/adherence-tech-and-digital-therapeutics BLD-7-23 Script Sync engine Enables: 09: Repeat · Signing up Concepts: Script Sync Depends on: BLD-7-22 Refill prediction; BLD-7-07 Schedule-aware repeat rules; BLD-7-10 One medicine price engine LRN-1-04 Scheme rules for part-fills Enables: 09: Repeat · Signing up Concepts: Script Sync Status note: Unsourced in the vault (punchlist). PRM-4-03 Auto-refill eligibility policy Enables: 09: Repeat · Repeats are due Concepts: Auto-Refill Status note: FUL s17: "eligible repeat orders (e.g., long-term)"; eligibility not yet defined. BLD-5-13 Monthly repeat notice Enables: 09: Repeat · Repeats are due Concepts: Auto-Refill Depends on: BLD-7-22 Refill prediction; BLD-5-02 Itemised household cost Status note: FUL s17: refill notification 3-6 days ahead. HSQ: status alerts Live.

## Slide 21: 7 Adherence and refills (2 of 3)
15 items: 4 learn · 2 permit · 7 build · 2 run
BLD-5-14 Customer feature
Known gap
Standing order controls
Customers can amend, swap a line, pause or cancel in one tap or one reply, and the order carries on if they say nothing.
People let a service run on its own only when they know they can stop it.
Principles Repeats should just repeat
Seen in HSQ
LRN-1-05 Research
New
Validate Auto-Refill
Evidence that customers trust medicine that orders and charges itself, and what controls they need to feel safe.
Auto-Refill is the heart of the repeat journey; if people won't let it run, nothing downstream matters.
Principles Repeats should just repeat
Seen in none
LRN-1-06 Research
New
Repeat service value proposition
Research on what would make customers move their chronic medicine to Dis-Chem's repeat service and stay.
The service competes with medical scheme courier pharmacies and other retailers; we need to know which promises win.
Principles Repeats should just repeat
Seen in none
RUN-9-06 Process
Known gap
Dose-pack production
The dispensary can produce a month of per-dose sachets for a household, labelled by person, time and food.
Pre-sorted doses make medicine hard to take wrong, especially for older people on many medicines.
Principles Get the basics right, every time · Care extends beyond the counter
Seen in HSQ · ECM
LRN-1-07 Research
New
Dose-pack proposition
Evidence on who would pay for dose sachets, and at what price.
Sachets are the paid end of Made-for-Me Medicine; the price has to work for families and for Dis-Chem.
Principles Care extends beyond the counter
Seen in none
BLD-5-15 Customer feature
Known gap
Patient-controlled reminders
Reminders go to the person who takes the medicine (children's to the carer), in their language, and stop when that person says so.
Reminders help when they respect the person, and feel like harassment when they don't.
Principles Care extends beyond the counter
Seen in HSQ · ECM
Notes: BLD-5-14 Standing order controls Enables: 09: Repeat · Repeats are due Status note: HSQ: pause/resume a medication subscription Gap. LRN-1-05 Validate Auto-Refill Enables: 09: Repeat · Repeats are due Concepts: Auto-Refill LRN-1-06 Repeat service value proposition Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due Evidence: wiki/medical-schemes/courier-chronic-pharmacy-models RUN-9-06 Dose-pack production Enables: 09: Repeat · Checked and packed; 09: Repeat · Taking it Concepts: Made-for-Me Medicine Status note: HSQ: adherence packaging subscription Gap. ECM: Automated Dispensing Enablement. Evidence: wiki/dispensing-practice/adherence-packaging LRN-1-07 Dose-pack proposition Enables: 09: Repeat · Signing up; 09: Repeat · Taking it Concepts: Made-for-Me Medicine BLD-5-15 Patient-controlled reminders Enables: 09: Repeat · Taking it Depends on: BLD-7-04 Preferences honoured everywhere; PRM-4-04 Contact and opt-out policy Status note: HSQ: check-in reminders Gap. ECM: Automated Engagement & Nudge System.

## Slide 22: 7 Adherence and refills (3 of 3)
15 items: 4 learn · 2 permit · 7 build · 2 run
PRM-4-04 Internal policy
Known gap
Contact and opt-out policy
A policy that limits how often Dis-Chem contacts a customer and makes any opt-out apply across every channel.
Help turns into harassment when messages keep coming after someone has said stop.
Principles Get the basics right, every time
Seen in HSQ
RUN-11-04 Partnership · reform
New
Government programme link
A data link with the government chronic medicine programme (CCMDD), so Dis-Chem knows a family member's programme collection date.
Cash households often mix programme and retail medicine; seeing both dates lets one service remember everything.
Principles Repeats should just repeat
Seen in none
BLD-5-16 Customer feature
Known gap
Household medicine cabinet
Every medicine the household takes is listed with what it's for, how to take it and its side effects, in the app and in the chat.
The answer to "how do I take this?" is there whenever the question comes up.
Principles Care extends beyond the counter
Seen in HSQ
Notes: PRM-4-04 Contact and opt-out policy Enables: 09: Repeat · Repeats are due; 09: Repeat · Taking it Status note: HSQ: contact preference settings Gap. Evidence: wiki/dischem/dischem-social-sentiment-trust-journey RUN-11-04 Government programme link Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due Flag: requires regulatory reform Evidence: wiki/medical-schemes/courier-chronic-pharmacy-models BLD-5-16 Household medicine cabinet Enables: 09: Repeat · Taking it Concepts: Household Medicine Cabinet Depends on: BLD-8-01 Usage instruction library; BLD-7-01 Household profile Status note: HSQ: medication list Live in app, Gap on WhatsApp; content tied to an active script Gap.

## Slide 23: 8 Communicating with customers (1 of 3)
13 items: 1 learn · 0 permit · 10 build · 2 run
BLD-8-01 Content & standards
Known gap
Usage instruction library
Every medicine's instructions are written once in plain language, checked by pharmacists, and stored for reuse.
Labels, sachets, fridge sheets, the app and WhatsApp can then all say the same thing.
Principles Get the basics right, every time · Care extends beyond the counter
Seen in HSQ · ECM
BLD-8-02 Content & standards
New
Label design system
One visual language (icons for time of day and food, layout, type size) used on labels, sachets, sheets and screens.
Icons speak before words do, for people with low literacy or poor eyesight.
Principles Get the basics right, every time
Seen in none
BLD-8-03 Content & standards
Known gap
Instructions in SA languages
Medicine instructions are translated into the main South African languages and clinically checked.
An instruction the patient can't read is no instruction at all.
Principles Care extends beyond the counter
Seen in HSQ
BLD-8-04 Content & standards
New
Service message library
A tested set of service messages (notices, statuses, exceptions) in plain language, in each supported language, with one tone of voice.
Every channel and team then tells customers the same thing, the same way.
Principles Don't leave me in the dark
Seen in none
BLD-6-05 Staff tool
New
Per-person label printing
Dispensary printers produce iconised labels and fridge sheets in each person's language.
The design system only reaches the kitchen table if the dispensary can print it.
Principles Get the basics right, every time
Seen in none
LRN-1-08 Research
New
Labelling rules check
Confirmed rules on what a dispensing label must carry, and whether icons and translated text may be added.
The design system has to sit inside the law before it goes on a single pack.
Principles Get the basics right, every time
Seen in none
Notes: BLD-8-01 Usage instruction library Enables: 09: Repeat · Taking it Status note: HSQ: content tied to an active script Gap ("printed leaflet only today"). ECM: Patient Education. Evidence: wiki/dispensing-practice/counselling-and-health-literacy BLD-8-02 Label design system Enables: 09: Repeat · Taking it Concepts: Made-for-Me Medicine Evidence: wiki/dispensing-practice/counselling-and-health-literacy BLD-8-03 Instructions in SA languages Enables: 09: Repeat · Signing up; 09: Repeat · Taking it Depends on: BLD-8-01 Usage instruction library Status note: HSQ: language preference Gap. BLD-8-04 Service message library Enables: 09: Repeat · Repeats are due; 09: Repeat · Checked and packed; 09: Repeat · In hand; 09: Repeat · When something breaks BLD-6-05 Per-person label printing Enables: 09: Repeat · Taking it Depends on: BLD-8-02 Label design system; BLD-8-03 Instructions in SA languages Evidence: wiki/digital-transformation/dischem-scripting-tech-roadmap LRN-1-08 Labelling rules check Enables: 09: Repeat · Taking it Evidence: wiki/dispensing-practice/dispensing-process-steps

## Slide 24: 8 Communicating with customers (2 of 3)
13 items: 1 learn · 0 permit · 10 build · 2 run
BLD-7-24 Platform & data
Known gap
WhatsApp service platform
WhatsApp can run the whole repeat service: sign-up, notices, statuses, payments, chat ordering and hand-off to a person.
WhatsApp is the channel most customers already use and can afford.
Principles Care extends beyond the counter
Seen in HSQ · ECM
BLD-5-17 Customer feature
New
Chat ordering on WhatsApp
Customers add items in the chat by number or free text, answer a clarifying question and see priced options.
So the cash customer gets the same "add to my order" as the app user, on the phone they own.
Principles Give me all the variables upfront
Seen in none
BLD-5-18 Customer feature
Planned
Status at every stage
Customers are told at every stage of an order, without asking.
Silence reads as failure; a status that arrives unprompted keeps trust intact.
Principles Don't leave me in the dark
Seen in HSQ · FUL s20 · FUL s40
BLD-5-19 Customer feature
Known gap
Call me back
One reply asks for a call, and a person phones back in the customer's language.
When something breaks, people want a person, not more typing.
Principles Never turn your back on the customer
Seen in HSQ
BLD-6-06 Staff tool
Known gap
Conversation console
Pharmacists and agents answer messages and call-backs with the household, the order and its history in front of them.
So one conversation runs to resolution and nobody starts over.
Principles Never turn your back on the customer · Remove noise to protect flow
Seen in HSQ · ECM
RUN-10-03 People & roles
New
Multilingual call-back team
Enough staff who speak customers' languages to return calls quickly when something breaks.
A call-back promise is only as good as the people who make the calls.
Principles Never turn your back on the customer
Seen in none
Notes: BLD-7-24 WhatsApp service platform Enables: 09: Repeat · Signing up; 09: Repeat · Repeats are due; 09: Repeat · Adding to the order; 09: Repeat · In hand; 09: Repeat · Taking it; 09: Repeat · When something breaks Status note: HSQ: most medicine capabilities are Gap on WhatsApp. ECM names WhatsApp as the primary SA messaging channel. Evidence: wiki/consumer-context/digital-access-and-whatsapp BLD-5-17 Chat ordering on WhatsApp Enables: 09: Repeat · Adding to the order Depends on: BLD-7-24 WhatsApp service platform; BLD-7-10 One medicine price engine BLD-5-18 Status at every stage Enables: 09: Repeat · Checked and packed; 09: Repeat · In hand Depends on: BLD-7-15 One order workflow (BRiX); BLD-8-04 Service message library Status note: FUL s20: one-way comms at each stage; s40 unlock real-time notifications. HSQ: status alerts Live. BLD-5-19 Call me back Enables: 09: Repeat · Repeats are due; 09: Repeat · In hand; 09: Repeat · When something breaks Depends on: BLD-6-06 Conversation console; RUN-10-03 Multilingual call-back team Status note: HSQ: context-carrying handoff Gap. BLD-6-06 Conversation console Enables: 09: Repeat · Taking it; 09: Repeat · When something breaks Depends on: BLD-7-02 One customer record Status note: HSQ: context-carrying handoff Gap. ECM: Contact centre. RUN-10-03 Multilingual call-back team Enables: 09: Repeat · When something breaks

## Slide 25: 8 Communicating with customers (3 of 3)
13 items: 1 learn · 0 permit · 10 build · 2 run
RUN-9-07 Process
Planned
One owner per problem
Every problem with an order has one named owner until it is resolved, and the order keeps its place.
Problems die between teams today; one owner means one person accountable for the fix.
Principles Never turn your back on the customer · The system prioritises the work
Seen in FUL s20
Notes: RUN-9-07 One owner per problem Enables: 09: Repeat · When something breaks Status note: Roadmap: Virtual Manager (SLA oversight). FUL s20: ownership of missed promises TBD. Evidence: wiki/digital-transformation/dischem-scripting-tech-roadmap

## Slide 26: Traceability: what each phase of 09: Repeat needs
Every item listed under each journey phase it makes possible. Items that serve several phases appear in each.
Signing up
23 items
Household profile
One customer record
Carer consent that travels
Preferences honoured everywhere
Verified identity on WhatsApp
Carer authority policy
Household manager research
Schedule-aware repeat rules
Repeats for chronic Schedule 6
Several schemes, one order
Saved payment and decline rule
Cash payment at a bank partner
Repeat service commercial model
Near-home locker network
Cash customer proposition test
Repeat service sign-up
Script Sync engine
Scheme rules for part-fills
Repeat service value proposition
Dose-pack proposition
Government programme link
Instructions in SA languages
WhatsApp service platform
Repeats are due
25 items
Household profile
Preferences honoured everywhere
Household manager research
Scheme check before the notice
One medicine price engine
Itemised household cost
Several schemes, one order
Live stock visibility
Stock held for predicted repeats
Stock recorded as it moves
One order workflow (BRiX)
Repeats prepare themselves
Adherence Centre capacity
Delivery promise standard
Refill prediction
Auto-refill eligibility policy
Monthly repeat notice
Standing order controls
Validate Auto-Refill
Repeat service value proposition
Contact and opt-out policy
Government programme link
Service message library
WhatsApp service platform
Call me back
Adding to the order
7 items
Suggestions from buying history
One medicine price engine
Open order window
One household parcel
What rides with medicine
WhatsApp service platform
Chat ordering on WhatsApp
Checked and packed
15 items
One order workflow (BRiX)
AI check assistant
Rules for AI-assisted checking
Named sign-off record
Checked-and-packed status
Naming the pharmacist
Automated picking (ROWA)
Pick verification
Adherence Centre capacity
One household parcel
Combined pick and pack
Flexible delivery plans
Dose-pack production
Service message library
Status at every stage
In hand
17 items
Cash payment at a bank partner
Payment switches on collection
One order workflow (BRiX)
One household parcel
Live delivery tracking
Closed-loop handover code
Near-home locker network
Locker integration
Scheduled medicine from lockers
Medicine courier compliance
Contents check with photo help
Delivery promise standard
Cash customer proposition test
Service message library
WhatsApp service platform
Status at every stage
Call me back
Taking it
20 items
Household profile
Carer consent that travels
Preferences honoured everywhere
Carer authority policy
Proactive script renewal
Repeat service commercial model
Pharmacist in the thread
Remote pharmacist service
Dose-pack production
Dose-pack proposition
Patient-controlled reminders
Contact and opt-out policy
Household medicine cabinet
Usage instruction library
Label design system
Instructions in SA languages
Per-person label printing
Labelling rules check
WhatsApp service platform
Conversation console
When something breaks
27 items
Schedule-aware repeat rules
Repeats for chronic Schedule 6
Proactive script renewal
Renewal status for customers
Prescriber renewal link
Bridging supply rules
Scheme check before the notice
Saved payment and decline rule
Decline choices message
Live stock visibility
Stock held for predicted repeats
Stock recorded as it moves
Out-of-stock choices
Explained generic switch
Pharmacist in the thread
Remote pharmacist service
Closed-loop handover code
Failed delivery re-planned
Split delivery on stock-out
Collect any order at any counter
Locker integration
Service message library
WhatsApp service platform
Call me back
Conversation console
Multilingual call-back team
One owner per problem
Notes: From the Tier 2 "Enables" field. Shared items will gain 10, 11 and 12 entries as those journeys are harvested.

## Slide 27: The principles each item is tagged against
Tamsin's future-state service design principles, under one rule: optimise for speed and convenience, never at the expense of trust.
Customer principles
Repeats should just repeat
18
Give me all the variables upfront
8
Don't leave me in the dark
15
Get the basics right, every time
23
Care extends beyond the counter
10
My pharmacist is my front door to care
5
Dispenser principles
The counter is for care, not admin
2
Never turn your back on the customer
5
Separation & specialisation create focus
3
Fulfilment like a production line
4
Remove noise to protect flow
2
Many inputs, one controlled funnel
2
The system prioritises the work
3
Proximity without exposure
1
Notes: Source: the Bigly blueprint board (sources/src-bigly-blueprint-board-style.md). Counts show how many 09 items carry each principle.